SAFEGUARD SA

THREE-PERSON HACKATHON EXECUTION PLAN

From reported danger to documented protection.

THE DECISION ¦ Build one credible open-manhole safety workflow, not an entire municipal operations platform.

# What we are building

SafeGuard SA is a mobile-first prototype for documenting dangerous open manholes and sinkholes. It helps residents report from a safe location, tracks what has been observed since the first recorded report, supports official reporting references, and separates claimed protective actions from qualified verification.

## The specific gap to test

Municipal fault-reporting channels and civic apps already exist. Our proposed difference is visibility during the period between a hazard being reported and temporary protection being documented and verified. This gap requires validation with users and maintenance stakeholders.

## The three promises of our MVP

01  A resident can create a clear, timestamped hazard record without needing to approach danger.

02  Community observations never automatically prove that a hazard is safe or that officials have responded.

03  An authorised demo reviewer can record action separately from an inspection outcome, preserving the full history.

## Evidence worth knowing

| Evidence | Why it matters |
| --- | --- |
| 2025: Yende v City of Johannesburg / JRA - an open-manhole injury case with liability apportioned to municipal defendants. | Shows the seriousness of inspection and protective-response failures. |
| March 2026: Reporting described 20 active sinkholes on the Merafong register, including 12 in Khutsong. | Establishes a continuing, local infrastructure concern. |
| 8 Oct 2026: Report of a collapsing sewer manhole near Hlanganani Primary School, with concerns persisting after work. | Illustrates why "work recorded" is not necessarily "danger resolved". |

# 01  Team ownership

Three people, one connected product. Work in parallel and exchange findings at frequent checkpoints.

| Owner | Primary responsibility | Must deliver |
| --- | --- | --- |
| You - team lead / backend | Data model, server logic, access control, integration, deployment; final scope decisions. | Working report creation, event history, protection status rules, reviewer access and deployed app. |
| Dalindyebo - frontend / UX | Mobile interfaces, accessibility, hazard page, reviewer dashboard and integration with backend. | Three usable screens, loading/error states, clear unverified labels and responsive layout. |
| Tshepo - researcher / QA / pitch | Recent evidence, competitor verification, user validation, usability tests, slides and judge Q&A. | Three sourced facts, competitor screenshots, interview notes, test results and a rehearsed pitch. |

## Decision rights and collaboration

You freeze the MVP scope and API contracts. Changes are accepted only when they fix a real user or safety problem.

Dalindyebo can refine wording and layout quickly, but must not invent official statuses or integrations.

Tshepo raises evidence gaps and usability blockers immediately; do not wait for a polished research report.

Everyone tests on a phone and participates in the final demo rehearsal.

## Daily rhythm while building

| Moment | 15-minute output |
| --- | --- |
| Kickoff | Agree the user scenario, fields, demo story and who owns which endpoint/screen. |
| Checkpoint A | Tshepo shares two evidence findings; developers show first report and hazard-detail screen. |
| Checkpoint B | Run the first end-to-end test; capture errors and confusing wording. |
| Ship gate | Freeze features; test deployed URL, permissions, timestamps and backup demonstration. |

## Team communication rule

Every discovery must end with a decision: KEEP the current design, CHANGE one requirement, or DEFER until after the demo.

# 02  Research and validation

Tshepo leads, but all three should interview or observe at least one user or mentor if time permits.

## Four hypotheses that must be challenged

| Hypothesis | What would confirm or disprove it? |
| --- | --- |
| H1 - Residents struggle to see what happened after reporting. | Ask users to show the actual tracking or response information they receive. |
| H2 - Protective measures are not clearly visible to affected residents. | Ask an official / maintenance expert how barriers are logged, reviewed and communicated. |
| H3 - A protection timeline is more useful than another map pin. | Give a participant two mock hazard pages and ask which supports a safer, clearer decision. |
| H4 - Community organisations could keep records current. | Ask schools, residents associations and ward contacts who would realistically submit updates. |

## Competitor check: what already exists

Inspect CityMenderSA, Johannesburg municipal reporting channels and any available infrastructure-maintenance workflow. Screenshot and record exactly what a user can do, rather than claiming a feature does not exist because it is absent from promotional material.

| Platform / channel | Check specifically |
| --- | --- |
| CityMenderSA | Hazard categories, repeat community observations, warnings, escalation, closure evidence. |
| CoJ / JRA / Johannesburg Water | Where open manholes are reported, whether a public reference is given, and whether temporary protection is visible. |
| Professional safety / asset tools | How work orders, barriers, inspections and verified closures are documented internally. |

## Interview script - ask about behaviour, not approval

01  Tell me about the last dangerous infrastructure fault you saw. What did you do?

02  Which official channel did you contact, and what response or reference did you receive?

03  How did you know whether a barrier or repair had been installed?

04  What would make you trust or distrust a community follow-up report?

05  What information would have helped you act safely or follow up effectively?

06  Would your school, ward group or organisation have someone able to maintain reports?

Research output: one-page current-process map, 3 verified source references, 3 competitor screenshots, and 1-3 short interview notes. Clearly label unconfirmed assumptions.

# 03  User journeys

Build around one fictional hazard near a school. Keep community observation separate from authorised inspection.

## Resident journey - report and follow up

01  Sees a dangerous opening from an existing safe location; does not approach for a photograph.

02  Opens SafeGuard, selects Open Manhole or Sinkhole, enters approximate location and description.

03  Receives an internal case ID plus guidance on appropriate official reporting channels.

04  Adds an actual official reference number if one has been provided; the app does not fabricate one.

05  Returns to the case page to view last observation and whether protection is verified.

## Community representative journey - record what is observed

01  Opens an existing case from a community list or shared link.

02  Records "still visibly open", "barrier appears present" or "unable to observe" with observation time.

03  Sees the new observation in the immutable case timeline, labelled as community-reported.

04  Shares a factual follow-up summary with the responsible official channel as needed.

## Authorised demo reviewer journey - separate action from verification

01  Opens flagged cases in an access-controlled demo reviewer view.

02  Records a fictional protective action: barrier installation reported by a field role.

03  Protection remains "recorded, not verified" until a separate qualified reviewer action.

04  Records inspection outcome and evidence; any later conflicting observation can trigger reassessment.

## One scenario from start to finish

| State | What the interface may truthfully show |
| --- | --- |
| First report | "Open manhole reported - protection not verified" |
| Later observation | "Opening still visible - community observation, 10:15" |
| Field action entered | "Barrier installation recorded - awaiting inspection" |
| Qualified demo review | "Protective action verified by authorised demo inspector" |
| Later concern | "New observation recorded - review requested" |

Never display "safe" based on a resident report. The fictional demo must not suggest real Johannesburg officials have used the product.

# 04  MVP requirements and screen contracts

Three main screens and one reliable evidence timeline are enough for a compelling demo.

| Screen | What must work | Acceptance condition |
| --- | --- | --- |
| 1. Report hazard | Hazard type, approximate location, description, optional safe-distance photo; clear emergency disclaimer. | Submit once, receive case ID, refresh and see saved record. |
| 2. Hazard details | First report date, last observation, community notes, official reference, protection and repair status. | No false "safe" or "repair complete" implication. |
| 3. Reviewer dashboard | List cases, see history, record demo protective action and review decision with role restrictions. | Ordinary resident cannot issue an official verification. |
| Shared event timeline | Chronological, append-only observations and authorised actions. | All changes remain visible after reload. |

## State model: avoid one misleading status field

| Independent dimension | Allowed example display states |
| --- | --- |
| Observed hazard | Reported / Still observed / No recent observation / Not observable |
| Temporary protection | No verified record / Action recorded / Verified by authorised reviewer / Reassessment needed |
| Permanent resolution | No repair record / Repair recorded / Qualified closure verified |

## First build order

01  Create the case and event tables. Seed 3-5 clearly fictional hazards.

02  Implement the resident report form and hazard-detail retrieval.

03  Add community observations with observed-at and submitted-at timestamps.

04  Add role-gated demo reviewer action and verification; audit every transition.

05  Deploy and test one complete scripted case before adding map views or charts.

## Out of scope for judging

No AI hazard scoring; no live municipal system integration; no automatic emergency dispatch; no precise proximity verification; no broad pothole reporting; no claims of legally certified safety; no unattended background scraping.

# 05  Architecture and safeguards

A simple, trustworthy data model will matter more to the judges than a long feature list.

## Minimum database model

| Entity | Useful fields / purpose |
| --- | --- |
| users | id, role, organisation_id; separate resident, monitor, field and reviewer permissions. |
| hazards | id, type, approximate_location, description, first_reported_at, created_by. |
| hazard_events | id, hazard_id, event_type, actor_id, observed_at, submitted_at, notes; append-only. |
| official_references | hazard_id, authority, reference_number, recorded_by, recorded_at; do not imply API verification. |
| protective_actions | hazard_id, action_type, recorded_by, recorded_at, verification_state. |
| inspections | hazard_id, action_id, reviewer_id, inspected_at, decision, notes / evidence reference. |

## Data, privacy and safety rules

Public readers must not see phone numbers, reporter identity tokens or unpublished personal information.

Use server-side authorisation or database row-level security. Hiding a button is not sufficient.

Preserve original observations, with corrections entered as new events rather than overwriting history.

Separate observed_at (when someone saw it) from submitted_at (when the system received it).

Prevent duplicate submissions and basic spam; show who supplied evidence by role, not personal name.

Never ask residents to approach exposed electricity, open pits, unstable surfaces or sewer openings.

Provide proper emergency and municipal reporting guidance. The prototype is not an emergency service.

Never state that a verified software record alone makes a physical site safe.

## How one demo event should look

Community observation / SG-001 / still visibly open / observed 10:04 / submitted 10:08 / not an official inspection

If you use a low-code platform, confirm actual database policies and credentials. Do not put administrative database keys into frontend code.

# 06  Build, test and ship

Use relative stages because the organiser submission deadline must be confirmed on-site.

| Timebox | You - backend | Dalindyebo - frontend | Tshepo - evidence / QA |
| --- | --- | --- | --- |
| 0-30 min | Agree fields, create data model and seed data. | Sketch 3 screens; implement static layout. | Confirm three facts; competitor screenshot checklist. |
| Next 90 min | Report API, detail API, event insert and status derivation. | Connect report + detail screens. | Document current flow, mentor question, first test cases. |
| Next 60 min | Add restricted demo reviewer and audit history. | Connect reviewer dashboard; check mobile. | Run end-to-end tests; identify critical confusion. |
| Next 60 min | Fix P0 issues, deploy stable link. | Fix visual / accessibility blockers. | Build pitch, competitor table and user-test summary. |
| Final 45 min | Recheck deployment; prepare fallback demo. | Rehearse UI journey and screenshots. | Two timed rehearsals, judge Q&A and sources. |

## Ship gates: do not add features until the previous gate passes

01  GATE 1 - A hazard can be created and retrieved after refresh.

02  GATE 2 - A community observation appears on the same case with both timestamps.

03  GATE 3 - A field action cannot set protection verified without a reviewer.

04  GATE 4 - An ordinary user cannot call the reviewer endpoint successfully.

05  GATE 5 - The deployed URL completes the same scripted demo twice without developer intervention.

## Practical QA checklist

| Check | Result |
| --- | --- |
| [ ] Report saves, returns a case ID and survives a reload | Pass / Fail |
| [ ] Protection clock uses first recorded report, not estimated hazard age | Pass / Fail |
| [ ] A photo is optional and safe observation instructions are clear | Pass / Fail |
| [ ] Unverified community evidence stays unverified | Pass / Fail |
| [ ] Reviewer access is enforced server-side | Pass / Fail |
| [ ] Timeline is retained after corrections or contradictory observations | Pass / Fail |
| [ ] Mobile layout, slow connection and empty states are usable | Pass / Fail |
| [ ] Demo uses fictional cases and states that clearly | Pass / Fail |

# 07  Present, defend and plan a pilot

Tell one clear story: reporting a fault and protecting people are not the same outcome.

## Suggested 3-person pitch allocation

| Presenter | Time | Content |
| --- | --- | --- |
| Tshepo | ~50 sec | Recent Gauteng case -> consequence -> existing systems -> specific unverified-protection gap. |
| Dalindyebo | ~50 sec | Resident and community user journeys; explain the mobile experience and clear status language. |
| You | ~80 sec | Live scripted journey, evidence timeline, verified vs unverified action, pilot and next step. |

## Business value to test

For the public: clearer history and responsible follow-up. For community groups or schools: structured hazard evidence and referral records. For property and facilities operators controlling their own assets: a possible paid corrective-action and inspection dashboard. Municipal adoption would require formal permission, ownership and integration arrangements.

## Pilot metrics - not promises

Track time to triage, time since first recorded report without verified protection, cases with actual official references, cases re-observed, reviewer action completion, and closure supported by qualified evidence. Do not claim accident reduction or cost savings without testing.

## Five judge questions to practise

01  "Does CityMender already do this?" - It does civic issue tracking and community follow-up; our hypothesis is a more explicit protection-verification layer.

02  "Who installs the barrier?" - Only the responsible authorised team; our app documents, never performs, that work.

03  "What if government ignores it?" - Community records and official-reporting support still work, but physical risk reduction depends on response.

04  "Why trust reports?" - We show role, observation time, uncertainty and separate qualified decisions; community sightings cannot certify safety.

05  "How will it earn revenue?" - Potential B2B dashboards for facility or infrastructure operators; demand remains to be validated.

## Research links to verify before submitting

Yende open-manhole judgment coverage - Pretoria News

Khutsong school manhole - Carletonville Herald, 8 Oct 2026

Gauteng site verification - Parliament, 2025

CityMenderSA - product and features